## Slide 1
Planning & Tracking to a Deadline (on an agile project)
Ian Eccles-Smith
(Agile Coach)
27 February, 2017
Notes: end date - who owns this?
start work
dont change anything. not the work, the team, the end dates for blockers/dependancies
report on progress
try to add in some new work
people leave (or join)
dependancies dates slip
the date is now at risk
what can the person who owns the date do (besides get stressed)
cut corners? drop quality? change end date? reduce scope? who has this power?
pressure now is on the owner of teh end date. If this is the DM, their day job now will suffer
So at the precise moment you need them to be working at their best, they will be working at their worst

## Slide 2
How to get an end date
Notes: 5 minutes to get any questions onto post it notes,hand to the person shadowing to group as the rest of the session takes place

## Slide 3
Someone you need to meet first…
Notes: 5 minutes to get any questions onto post it notes,hand to the person shadowing to group as the rest of the session takes place

## Slide 4
“I am your Manager (Luke)!”
Notes: Meet the manager. Project ,Product, Delivery

## Slide 5
How to get an end date
Notes: 5 minutes to get any questions onto post it notes,hand to the person shadowing to group as the rest of the session takes place

## Slide 6
Guess?
Estimate?
Pray?
Guarantee?
Wish?

## Slide 7
What do you need to know?
Everything
Notes: 5 minutes to get any questions onto post it notes,hand to the person shadowing to group as the rest of the session takes place

## Slide 8
The goal
Work packages
A resource plan
Dependencies
Risks
Notes: A fixed goal
A fixed set of work packages (ie requirements)
An understanding of how long each would take
A plan for what order to do the in
A resource plan
dependencies with dates/owners
blockers with how these will be resolved
Contingency

## Slide 9
Contingency

## Slide 10
You are in my power!

## Slide 11
The goal
Work packages
A resource plan
Dependencies
Risks

## Slide 12
drum roll……..
(around tea-time)
27th of July 2018

## Slide 13
As long as nothing changes
As long as nothing changes

## Slide 14
Work starts

## Slide 15
The goal
Work packages
A resource plan
Dependencies
Risks

## Slide 16
As long as nothing changes
Risks

## Slide 17
As long as nothing changes
A resource plan

## Slide 18
27th of July 2018
Notes: Meet the manager. Project ,Product, Delivery

## Slide 19
What did you really know?
Some things. But not enough.

## Slide 20
So what can we do…
…and who should do it?

## Slide 21
Set the goal
Set an end date
Measure progress to the end date
Adjust scope based on what can be done

## Slide 22
Who does this?

## Slide 23
Set the goal
Set an end date
Measure progress to the end date
Adjust scope based on what can be done
Service and Product Manager
Service and Product Manager
Delivery Manager
Product Manager

## Slide 24
Thoughts?